INVITATION TO BID

PROJECT:  Grand Junction Mechanics Building

PROJECT DESCRIPTION:

Qualified Subcontractors are invited to bid on the construction of a new 15,000 square foot

masonry building on an existing CDOT site in Grand Junction, CO. This 13-bay building shall have one 25 foot x 60 foot wash bay, eight 20 foot x 60 foot bays for a mechanics shop, administrative space, restrooms and a Structural trades work area and four 20 foot x 50 foot bays for Telecom and ITS work area.  There will be a 585 square foot mezzanine with stairs in the Telecom work area for offices and equipment. The building shall have a shed-style roof as shown on the drawings and canopies over the man doors. The building shall be fully sprinklered. Please see plans and specs for specific details.

Project Scope:

excavation and site development, erosion control, landscaping, fencing, interior concrete, exterior concrete, foundations, pre-cast concrete, masonry, structural steel, framing labor, interior mill work/cabinets, insulation, damproofing, sealants/caulking, built up roofing, metal flashings, metal roofing, doors/frames/hardware, storefront systems, drywall/finishing, , stucco systems, acoustical ceilings, flooring (carpet/ceramic/VCT), painting/staining, specialties, PEMB erection,  mechanical, plumbing, fire sprinklers, & electrical.

Bidding Information:

Project Name:			CDOT Grand Junction Mechanics Facility

Project Address:		606 South 9th Street, Grand Junction CO  81501

Bid Date:			July 23, 2019

Bid Time:			02:00 PM  MST

Bid Submission:		travis@buildingsbydesign.com  OR FAX 970-842-4903

Last Day For Questions:	  	July 16 @ 2:00 PM

Bid Documents shall be made available VIA the Following:

Buildings By Design:		A bid set of plans is available at our Office for viewing

Email:				Plans shall be in the link, included with the invitation to bid

Drop Box: https://www.dropbox.com/sh/bgof8o6digvi9hs/AAApHTwK5HjLHCioouvJ37WHa?dl=0

Project Requirements:

Start Date:			Approximately September 1, 2019

Duration:			300 Days

Liquated Damages:		$875 per day, as per CDOT contract.

Warranty:			1-year labor and materials

Sales Tax:			CDOT is Tax Exempt

Bonding:			Subs over $150,000 will be bonded.  Please include a bond rate

in quote

Scope:				All bids shall be per plans/specs/Addenda